# Smart Manufacturing Quality Intelligence System

Objective: Build an end-to-end manufacturing analytics solution using the Bosch Production Line dataset (Size-14Gb) focusing on failure prediction, process mining, root cause analysis, and an AI-powered manufacturing copilot.

## Phase 1: Project Setup

Create a project repository and folder structure.

Download Bosch datasets from Kaggle.

Create Python environment and install required libraries.

Load numeric, categorical, date, and target datasets.

Perform initial data quality checks.

Document dataset size, feature counts, and missing values.

## Phase 2: Data Understanding & Engineering

Parse feature names into Line, Station, and Feature IDs.

Create metadata tables for production lines and stations.

Analyze missing value patterns.

Create station presence indicators.

Generate feature completeness metrics.

Build a manufacturing flow dataset.

## Phase 3: Exploratory Data Analysis

Calculate failure rate by production line.

Calculate failure rate by station.

Identify high-risk stations.

Visualize product flow paths.

Analyze time-based patterns and seasonality.

Create correlation and distribution reports.

## Phase 4: Feature Engineering

Create start_time and end_time features.

Create cycle_time and processing_duration features.

Create waiting_time and delay metrics.

Generate station count features.

Generate product path complexity scores.

Create aggregated statistics for each production line.

## Phase 5: Product Family Discovery

Build station presence matrix.

Cluster products using KMeans, DBSCAN, and Hierarchical Clustering.

Identify product families.

Compare failure rates across product families.

Train separate models for each family.

## Phase 6: Predictive Failure Modeling

Create train-validation-test datasets.

Build Logistic Regression baseline.

Build Random Forest model.

Build XGBoost model.

Build LightGBM model.

Build CatBoost model.

Compare MCC, Precision, Recall, F1, and PR-AUC.

Select best-performing model.

## Phase 7: Root Cause Analysis

Calculate feature importance.

Generate SHAP explanations.

Identify top failure drivers.

Create station-level root cause reports.

Generate recommended actions for engineers.

## Phase 8: Process Mining & Bottleneck Analysis

Construct production process maps.

Calculate station waiting times.

Calculate bottleneck scores.

Identify critical process paths.

Measure throughput efficiency.

## Phase 9: Knowledge Graph

Create Line → Station → Feature → Failure graph.

Build relationships between stations.

Calculate centrality metrics.

Identify failure propagation routes.

Highlight critical nodes.

## Phase 10: Advanced AI

Build anomaly detection using Isolation Forest.

Build Autoencoder-based anomaly detection.

Experiment with Graph Neural Networks.

Build failure trajectory prediction.

## Phase 11: Manufacturing Copilot

Store model outputs in a database.

Build Streamlit application.

Implement natural language querying.

Enable root cause question answering.

Enable production performance summaries.

## Phase 12: Executive Dashboard

Build KPI dashboard.

Display failure trends.

Display station heatmaps.

Display bottleneck analytics.

Display SHAP explanations.

Display business impact metrics.

## Final Deliverables

Production Failure Prediction Model.

Product Family Segmentation Module.

Process Mining Engine.

Root Cause Analysis Engine.

Knowledge Graph.

Manufacturing Copilot.

Executive Dashboard.

Project Documentation and Presentation.